## Slide 1: Agile manifesto
17 developers
Ski retreat
February 2001
“The Agile Alliance”
CHANGE
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
Core Values

## Slide 2: Agile methodologies
Project Management framework
Break down project into dynamic phases (sprints)
Not just for software
Iterative
  Reflect
  Adjust
  Improve

## Slide 3: Agile methodologies
Kanban
Scrum
XP – Extreme Programming
FDD - Feature Driven Development
APF – Adaptive Project Framework
ASD - Adaptive Software Development
XPM – Extreme Project Management
DSDM - Dynamic Systems Development Method

## Slide 4: kanban
A visual approach to Agile
Kanban board shows where certain tasks are in the development process
Tasks are represented by cards on the board and stages are represented in columns
Team members move cards from the backlog column to the column that represents the stage the task is in
Helps to identify roadblocks
Visualize the amount of work that’s getting done
Ideal for continuous delivery

## Slide 5
Wikipedia

## Slide 6: Kanban Board for Party Planning
To-Do | In Progress | Done | Day of the Party
Set the Date and Time Book Venue Send Invitations Order food Decorations | Search Venue Compile Guest List Design Invitations Decide Menu Purchase Decorations | Date and Time | Set Up Decorations Coordinate Catering Welcome Guests Enjoy the Party! Take Photos Clean Up

## Slide 7: scrum
More common than Kanban
For small teams
Sprints
Scrum master
Daily meetings
Backlog
Sprint planning
Sprint retrospective

## Slide 8: pl
www.pm-partners.com.au

## Slide 9: Scrum Board for Party Planning
Product Backlog | Sprint 1 (1-2 weeks) | Sprint 2 (1-2 weeks) | Sprint 3 (1 week - Day of the Party)
Gather Requirements: Define party theme Determine guest count Establish budget Planning: Research and select venue Create initial guest list Develop party schedule | Sprint Planning Meeting: Define goals for Sprint 1 Tasks: Confirm party theme Book venue Finalize guest list Daily Standup: Share progress and challenges Sprint Review: Review completed tasks Adjust plans for the next sprint | Sprint Planning Meeting: Define goals for Sprint 2 Tasks: Send invitations Plan menu and catering Design / order decorations Daily Standup: Share progress and challenges Sprint Review: Review completed tasks Adjust plans for the next sprint | Sprint Planning Meeting: Finalize party preparations Tasks: Set up decorations Coordinate catering Welcome / entertain guests Manage the schedule Daily Standup: Share progress and challenges Sprint Review: Review completed tasks Reflect on the success of the party

## Slide 10: Extreme programming
Shorter cycles
Less documentation
Frequent code reviews
Reduce resistance to code change
Regular releases and iterations
Focuses on the “how” it will get done.
Simplicity
Communication
Feedback
Courage
Respect

## Slide 11: THE XP OF Party Planning
Phase | Tasks
User Stories | Unique and exciting theme for the party Ensure a balanced and enjoyable crowd. Stick to budget for the party without compromising the overall experience.
Release Planning | Theme, venue, guest list, decorations, catering, entertainment Priorities of the above
Iterations | Iteration 1: Choose a party theme. Get feedback from potential guests. Adjust the theme based on feedback. Iteration 2: Create an initial guest list. Gather RSVPs and refine the list. Determine the budget Iteration 3: Research and select a venue. Coordinate with catering services. Iteration 4: Plan and purchase decorations. Finalize all party details. Make any necessary adjustments based on final RSVPs.
Pair Programming (Collaboration) | Work closely with a friend or family member to make decisions and share responsibilities. Collaborate with vendors, decorators, and other service providers to ensure everyone is on the same page.

## Slide 12: THE XP OF Party Planning
Test-Driven Development (TDD) | Regularly check and confirm party-related details (RSVPs, budget tracking, vendor communications). Conduct a trial run for any DIY decorations or activities to ensure they work as intended.
Continuous Integration | Regularly update a checklist or project board with the latest information and tasks completed. Keep communication lines open with vendors, guests, and anyone else involved in the party.
Collective Code Ownership | Encourage all involved in the planning to take ownership of different aspects (venue, catering, decorations, etc.). Regularly share updates and delegate tasks based on individual strengths and interests.
Small Releases | Break down the planning process into smaller, manageable tasks. Celebrate small milestones, such as finalizing the theme, booking the venue, or receiving positive RSVPs.
Refactoring | Regularly review the party plan and make adjustments based on changing circumstances, new ideas, or unforeseen challenges.

## Slide 13: Feature Driven Development
Blends different Agile best practices
Iterative
Focuses more on the exact features of a software
Relies heavily on customer input to prioritize tasks
Frequently updates
Quick fixes

## Slide 14: FDD for Party Planning
Feature | Details
Party Theme | Choose a party theme. Get feedback from potential guests. Adjust the theme based on feedback.
Guest List Management | Create an initial guest list. Gather RSVPs and refine the list. Determine the budget for each guest.
Venue and Catering | Research and select a venue. Coordinate with catering services. Ensure the budget aligns with the selected venue and catering options.
Decoration Planning | Plan and purchase decorations. Finalize all party details. Make any necessary adjustments based on final RSVPs.

## Slide 15: FDD for Party Planning
Invitations | Design and send invitations. Track RSVPs and send reminders. Plan for any additional guests.
Menu Planning | Research and decide on the menu. Coordinate with the catering service. Accommodate dietary preferences of guests.
Entertainment | Plan entertainment activities. Coordinate with performers or vendors. Ensure a diverse and enjoyable experience for guests.
Post-Party Analysis | Collect feedback from guests. Evaluate the success of the party. Document lessons learned for future events.