Software Engineering Project Guidelines:

Software Life Cycle Selection:

- Agile - Scrum for overall project

Type of Projects:

- Mobile or Web Applications

- Nature of projects should include

  - Custom APIs

  - Custom Development

  - UX - Driven from Wireframes

  - Third Party Integrations (Recommended)

Deliverables:

Generic Deliverables: Project Proposal, Wireframes, UX, code.

- Requirements

- Use Case Model

- Use Case Description

- ERD, Architectural Document

- Specifications Document, Merging Structure, wireframe, UX,

- Test Plan, Test Cases

- Product Backlog, Sprints, JIRA Configuration, Stories, Acceptance criteria, DoDs (Definition of Done)

Tools to Use:

- Trello, Clickup

- Draw.io, Visio or Rational Rose

- Figma, Invision or Balsamiq

- Bitbucket, Gitlab or Github

Project Expectations:

- Two complete implementation of sprints

- Complete Wireframes

- Complete ERD

- Features - should be broken into sprints in the Management tool

- 4 core features must be implemented. (Login, signup, register, forgot password, change password will be considered as 1 feature)

Deliverables and Timeline:

(Deliverables and timelines below are a suggested guideline. Actual delivery items and dates will be added on LMS as we proceed)

| Milestone | Deliverables | Deadline |
| --- | --- | --- |
| Galaxy | - Team - Project Type | 26th Jan 2025 |
| Marvel | Project Proposal: - Should contain any interfaces including and not limited to software, hardware, UX etc. - Features covered - Cloud - If used - Server Details - Tech Stack | 3rd February 2025 |
| Batman | Technical Constraints Non Functional Requirements | 11th February 2025 |
| Hercules | Architecture Document Sample: https://www.ecs.csun.edu/~rlingard/COMP684/Example2SoftArch.htm#Architectural%20Representation Branching Flow: Example Git Flow: https://images.search.yahoo.com/search/images;_ylt=A2KLfR5j.xRg8HsAdkVXNyoA;_ylu=Y29sbwNiZjEEcG9zAzEEdnRpZAMEc2VjA3BpdnM-?p=git+branching+flow&fr2=piv-web&fr=mcafee#id=13&iurl=https%3A%2F%2Fwac-cdn.atlassian.com%2Fdam%2Fjcr%3Af53fe9e5-6850-49e0-9c6e-d3e83ca46f4b%2Fcicd-gitflow.png%3FcdnVersion%3Dlc&action=click | 16th February 2025 |
| Black Panther | API Definition Document This would act as a Contract between backend and Frontend | 22nd February 2025 |
| ANT-Man | Specifications Document Complete Test Strategy | 26th February 2025 |
|  | Execution of Sprint Zero | 4th March 2025 |
|  | 1 Sprint Complete | 15th March 2025 |
| Spiderman | Completed Wireframes | 18th March 2025 |
| Wolverine | Product Backlog Complete 2 Sprints Complete | 21st March 2025 |
| INTERIM PROJECT REVIEW - 21st March 2025 |  |  |
| X-Men | 3 Sprints Complete | 28th March 2025 |
| Deadpool | Product Backlog Wireframes 2 Sprints Complete Specifications ERD Architecture API Doc All Backend/Frontend Code | 11th April 2025 |
| Avengers | Submission of logs of Scrum Events including Sprint Planning, Daily Scrum, Retrospective | 23rd April 2025 |
| Demo - At least 2 Major Features and 2 Medium Features - Completed |  |  |

Points Breakdown – High level – Exact points to be added with each delivery

| UI/UX | - Complete UI/UX, Wireframes with designs for all screens - All user use cases identified | 5 Points |
| --- | --- | --- |
| Development of Major Features | - At least 10 user stories defined and implemented - User stories are independent and exclusive | 7 Points |
| Documentation | - Proposal - Architecture Doc - Technical Constraints - API Doc - ERD - Specification | 4 Points |
| Tools | - JIRA / Trello / Clickup - Git - Balsamiq - Figma, inVision or Equivalent - Any other tools for productivity improvement | 5 Points |
| Agile Adaptation | - Proper maintenance of Product Backlog - Sprint planning videos - Daily scrum videos - Sprint retrospective videos | 5 Points |
| Project Presentation | Working demo of the features and capabilities of your product | 9 Points |